Center LARP Registration Site

Development and DevOps Handoff Package

| Prepared on | 2026-03-25 |
| --- | --- |
| Domain | center.larp.co.il |
| Recommended stack | Python 3.14 + Django 5.2 LTS + PostgreSQL |
| Deployment target | Existing DigitalOcean Docker infrastructure |
| Core integrations | Cardcom Low Profile + Morning |

Recommended implementation One Django application with a public site, application form, Django-admin GM backoffice, Cardcom payment-link flow, Morning document creation, and a public roster. Use a DB-backed worker process for webhook reconciliation and billing jobs. Do not add Redis unless the team already runs it as a standard dependency.

# What this package contains

A combined PRD and technical spec in Markdown for the implementation team.

A polished DOCX version of the handoff for review and internal sharing.

Backlog and acceptance-test files for delivery planning.

Example event configuration, form configuration, environment, Docker, and Nginx files.

The supplied HTML landing page reference file and a source register for vendor assumptions.

# 1. Product and delivery summary

This project is a single-event approval-first registration site. Visitors do not buy a ticket immediately; they first submit an application, GMs review it, approved players receive a Cardcom payment link, successful payments are verified server-side, and Morning generates the final accounting document.

Landing page hosted at center.larp.co.il and kept visually close to the supplied HTML reference.

Application form with normalized contact fields and event-specific JSON answers.

GM workflow through Django admin mounted at /gm.

Cardcom Low Profile hosted payment pages only after approval.

Morning document generation only after verified payment.

Internal roster with workflow state and a public roster with strict visibility rules.

## Why this option was chosen

Fastest path to production with the team’s existing Python and infrastructure skills.

Avoids WordPress plugin glue for an approval-first payment workflow.

Avoids the maintenance cost of a custom GM dashboard.

Keeps payment, invoice, and publication state in one auditable application database.

Source-of-truth rules Cardcom is the source of truth for payment status after server-side verification. Morning is the source of truth for accounting documents. The app database is the source of truth for approvals, publication flags, and the internal/public rosters.

# 2. Scope, users, and business rules

## Users and responsibilities

| User | Responsibilities |
| --- | --- |
| Visitor / applicant | Reads the landing page, submits the application form, receives emails, and pays through the hosted Cardcom page only after approval. |
| GM | Reviews applications, approves or rejects, writes notes, sends payment links, retries integration actions, and controls public roster visibility. |
| Dev / DevOps | Maintains code, deployment, secrets, logs, health checks, backups, and production integrations. |

## Rules that must not be violated in v1

Payment completion must not be inferred from the browser success page.

Public roster must never display paid status.

Character and faction are public only when GMs explicitly turn those fields on.

One payment attempt can produce at most one Morning document.

Vendor webhook replays must not create duplicate side effects.

# 3. Runtime architecture

| Layer | Choice | Reason |
| --- | --- | --- |
| Runtime | Python 3.14 | Matches team preference and is supported by Django 5.2. |
| Framework | Django 5.2 LTS | Built-in admin and ORM fit the approval workflow; stable long-term release. |
| Database | PostgreSQL | Recommended production database for Django and a strong fit for JSONB + relational workflow state. |
| Web | Gunicorn behind existing reverse proxy | Fits current DO/docker operations. |
| Worker | Django management-command worker | Enough for low-volume v1 without adding Redis. |
| Frontend | Django templates + minimal JS | Public site is mostly static; no SPA needed. |

## Recommended service topology

web: serves public pages, admin, and webhook endpoints

worker: processes outbox jobs, payment reconciliation, and Morning document creation

db: PostgreSQL if not reusing an existing shared instance

# 4. Routes and operator-facing behavior

| Route | Purpose | Access |
| --- | --- | --- |
| / | Landing page | Public |
| /apply/ | Application form | Public |
| /apply/thanks/ | Submission confirmation | Public |
| /pay/<token>/ | Safe redirect to active Cardcom payment page | Public |
| /payment/return/success/ | Human-facing success return page | Public |
| /payment/return/failure/ | Human-facing failure return page | Public |
| /players/ | Public roster | Public |
| /gm/ | Django admin backoffice | Staff only |
| /webhooks/cardcom/low-profile/ | Cardcom webhook intake | Vendor |
| /health/live/ and /health/ready/ | Ops health checks | Internal or public |

# 5. Data model summary

| Model | Purpose | Key constraints |
| --- | --- | --- |
| Event | Event-level text and configuration | One active event can drive the site config. |
| Application | Player lifecycle record | Holds approval state, payment state, invoice state, and publication flags. |
| PaymentAttempt | One hosted payment page / attempt | Only one active attempt per application at a time. |
| Document | Morning document created after payment | Unique per payment attempt. |
| IntegrationEvent | Raw vendor webhook/event store | Unique dedupe key per source event. |
| AuditLog | Trace of GM and system actions | Write on all critical transitions. |
| Job / Outbox | Background processing queue | Replay-safe dedupe keys where needed. |

## Publication rules

Public roster policy Always safe by default: no paid status, no email, no phone, no private notes. Display name appears only when the row is published. Character and faction each have their own GM-controlled visibility flag.

# 6. Integration design

## Cardcom

Use Cardcom Low Profile for all web payments.

Set the internal payment-attempt UUID as Cardcom ReturnValue.

Email a site-owned /pay/<token>/ link, not the raw vendor URL.

Persist webhook payloads, then verify through GetLpResult before marking paid.

Treat Cardcom browser return pages as informational only.

## Morning

Create the accounting document only after verified payment.

Default document type recommendation is 320 unless accounting policy says otherwise.

Keep Morning as the only accounting-document system in this flow.

Confirm the exact live create-document request shape at implementation time against Morning’s current API docs.

| Integration | App contract | Key idempotency rule |
| --- | --- | --- |
| Cardcom | Create payment page, then reconcile by LowProfileId / ReturnValue | A paid payment attempt is terminal; replays do not re-pay or re-invoice. |
| Morning | Create exactly one document per verified payment attempt | Unique document per payment attempt. |

# 7. DevOps implementation notes

Deploy on the existing DigitalOcean Docker stack.

Terminate TLS at the reverse proxy for center.larp.co.il.

Keep web and worker images identical.

Run migrations before promoting a new release.

Expose only the reverse proxy publicly; keep DB private.

Add health checks, structured logs, and backup policy.

## Minimum environment variables

| Category | Variables |
| --- | --- |
| Django | DJANGO_SECRET_KEY, DJANGO_ALLOWED_HOSTS, APP_BASE_URL |
| Database | DATABASE_URL |
| Email | EMAIL_HOST, EMAIL_PORT, EMAIL_HOST_USER, EMAIL_HOST_PASSWORD, DEFAULT_FROM_EMAIL |
| Cardcom | CARDCOM_TERMINAL_NUMBER, CARDCOM_API_NAME, CARDCOM_LOW_PROFILE_URL, CARDCOM_GET_LP_RESULT_URL |
| Morning | MORNING_ENV, MORNING_API_KEY_ID, MORNING_API_SECRET, MORNING_BASE_URL |

## Operational alerts

Worker stopped or unhealthy

Repeated Cardcom reconciliation failures

Repeated Morning document failures

Database unavailable

Abnormal 5xx rate

# 8. Delivery order

| Phase | Deliverable |
| --- | --- |
| 0 | Django scaffold, models, admin auth, health checks, settings split |
| 1 | Landing page port, event config, application form, submit flow, emails |
| 2 | GM workflow in admin, notes, publication toggles, audit logging |
| 3 | Cardcom payment attempts, safe pay link, webhook intake, reconciliation |
| 4 | Morning document creation and retry handling |
| 5 | Public roster, operational hardening, sandbox E2E, production cutover |

# 9. Open items to close before go-live

Final application form fields and wording

Final Morning document type (320 by default unless accounting says otherwise)

Exact Morning API request shape for create-document and send-by-email in the currently live API docs

GM notification destination (shared mailbox, list, or chat bridge)

Package note The accompanying Markdown document contains the full PRD, technical spec, and runbook. The package also includes backlog files, Mermaid diagrams, config examples, Docker/Nginx examples, and the supplied landing-page reference HTML.

# 10. Reference register

| Ref | Source |
| --- | --- |
| R1 | Django 5.2 docs: LTS, Python support, PostgreSQL recommendation |
| R2 | Cardcom Low Profile Step 1+2: create page, ReturnValue, GetLpResult, webhook retries |
| R3 | Cardcom Step 3: direct interface is not intended for websites |
| R4 | Morning API access and API key guidance |
| R5 | Morning webhook configuration and retry behavior |
| R6 | Morning document types and document/created webhook payload |
| R7 | Morning document email sending guidance |
| R8 | User-supplied foreign_gates_v4.html landing page reference |

See reference/references.md in the package for the full source list and notes used in the implementation handoff.